A Work Breakdown Structure (WBS) is solely a technical document used by project managers and team members, and does not need to be understood by stakeholders.

Question 1Answer

True

**False**

Which of the following is a key benefit of using a WBS?

Question 2Answer

A.Reduced project costs

B.**Improved project planning and control**

C.Increased project risk

D.Decreased project scope

Which of the following is a key benefit of using a WBS?

Question 2Answer

A.Reduced project costs

B.**Improved project planning and control**

C.Increased project risk

D.Decreased project scope

A well-structured WBS can help to:

Question 3Answer

A.**All of the above**

B.Improve project control

C.Identify potential risks

D.

Facilitate communication among team members

What is the relationship between a Work Breakdown Structure (WBS) and a Gantt chart?

Question 4Answer

A. A Gantt chart is a detailed version of a WBS

**B. A WBS defines the work, while a Gantt chart shows the schedule**

C. A WBS and a Gantt chart are the same thing

D. A WBS is a detailed version of a Gantt chart

Which of the following is a common challenge in creating a WBS?

Question 5Answer

A. Overly detailed WBS

**B. Lack of stakeholder involvement**

C. Underestimated project scope

D. Insufficient project resources

The lowest level of a WBS is typically referred to as a:

Question 6Answer

**A. Work package**

B. Milestone

C. Deliverable

D. Phase

What is the primary purpose of a Work Breakdown Structure (WBS)?

Question 7Answer

A.

To identify project risks

B. **To decompose a project into smaller, manageable work packages**

C. To estimate project costs

D. To schedule project activities

A WBS dictionary provides detailed information about each work package. Which of the following is NOT typically included in a WBS dictionary?

Question 8

A.Responsible party

B.Work package description

C.Estimated cost

**D.Project schedule**

Which of the following is NOT a common technique for creating a WBS?

Question 9Answer

A.Mind mapping

B.Bottom-up approach

C.Top-down approach

**D.Gantt chart**

What is the role of a Project Manager in creating a WBS?

Question 10Answer

A.

To review the WBS after it is created

B.To delegate the creation of the WBS to team members

C.To create the WBS independently

D.**To provide guidance and oversight during the WBS creation process**